| Date | Jun 26, 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID55813 |
| Project Name | ShopEZ : One-Stop Shop For Online Purchases |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Num- ber | User Story / Task | Story Points | Priorit | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration & Login | USN-1 | As a user, I can register using my email and password. | 2 | High | P Kerthi |
| Sprint-1 | User Registration & Login | USN-2 | As a user, I receive a confirmation email after registering. | 1 | High | Nerusu Pavani |
| Sprint-1 | User Registration & Login | USN-3 | As a user, I can log in using my email and password. | 1 | High | P Keerthi |
| Sprint-1 | Product Discov- ery | USN-4 | As a user, I can view a list of all products. | 3 | High | Nidamanuri Sohith Kumar |
| Sprint-2 | Product Discov- ery | USN-5 | As a user, I can search for products. | 3 | High | Nerusu Pavani |
| Sprint-2 | Shopping Cart | USN-6 | As a student, I can add products to my shopping cart. | 3 | High | Nidamanuri Sohith Kumar |
| Sprint-2 | Checkout | USN-7 | As a user, I can place an order and receive a confirmation. | 5 | High | P Keerthi |
| Sprint-2 | Deployment | USN-8 | As a developer, I want to deploy the app using Node.js and ensure the frontend connects to the backend. | 5 | High | Nidamanuri Sohith Kumar |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 1 Week | 2025-07-21 | 2025-07-28 | 7 | 2025-07-28 |
| Sprint-2 | 16 | 1 Week | 2025-07-29 | 2025-08-05 | 16 | 2025-08-05 |

2